CS696F – Team 3

Xero Application

Authors: Deepesh Katudia, Parth Desai, Kiran Rathod, Ayush Gehlot, Swatej Goud

QA Manager: Deepesh Katudia

Date: 11/06/2024

Contents

1.	Test Plan Identifier (Ayush Gehlot )	3

2.	Introduction (Ayush Gehlot )	3

3.	Test Items(Ayush Gehlot)	4

4.	Features to be Tested (Swatej Mella)	5

5.	Features not to be Tested(Swatej Mella)	7

6.	Approach (Swatej Mella)	8

7.	Item Pass/Fail Criteria (Kiran Rathod)	10

8.	Suspension Criteria and Resumption Requirements (Kiran Rathod)	11

9.	Test Deliverables (Kiran Rathod)	12

10.  Testing Tasks (Kiran Rathod)	12

11.  Environmental Needs (Deepesh Katudia) …………………………………………………….13

12.  Responsibilities (Deepesh Katudia)............................................................................16

13.  Staffing and Training Needs (Deepesh Katudia)........................................................17

14.  Schedule(Parth Desai).............................................................................................................................20

15. Risks and Contingencies (Parth Desai)........................................................................21

# Test Plan Identifier (Ayush Gehlot)

| Version | Date | Author | Change Description |
| --- | --- | --- | --- |
| 1.0 | 07-Nov-2024 | Ayush Gehlot | Initial draft of Team 3 System Test Plan prepared per IEEE 829 standard |

This identifier provides a unique reference for Team 3’s System Test Plan under CS696F – Software Testing and Quality Assurance. It applies to the system-level testing phase for the Xero application’s assigned modules (Expense Claims, Bills to Pay, and Accounts Payable). All revisions will be maintained in GitHub and Jira for version control and traceability.

# Introduction (Ayush Gehlot)

Purpose

This System Test Plan defines the objectives, scope, strategy, and responsibilities for validating the Xero cloud-based accounting system. Team 3 focuses on ensuring accurate and consistent financial transactions across Expense Claims, Bills to Pay, and Accounts Payable modules.

### Objectives

• Validate accurate transaction flow from expense creation to supplier payment.
• Ensure all requirements in the RCT map to test cases in qTest and defect logs in Jira.
• Validate all user stories (09.01–11.04) from Team 3’s roadmap using manual and   exploratory testing.
• Maintain full IEEE 829 compliance and documentation traceability.

### References

• CS696F – Team 3 Testing Roadmap and Jira Project
• CS696F – Team 3 Entitlements RCT Table
• IEEE 829 (1998) Test Plan Template and Guidelines
• qTest Cycle Reports and Defect Logs
• Team 3 Contribution Matrix

### Scope

This plan covers system and integration testing for:
1. Expense Claims (09): Creation, approval, and reimbursement.
2. Bills to Pay (10): Bill creation, automation, approval, and management.
3. Accounts Payable (11): Supplier record creation, update, and maintenance.
Testing ensures data integrity, correct workflow execution, and seamless integration among all modules.

# Test Items (Ayush Gehlot)

The following software items, identified in Team 3’s Testing Roadmap and Requirements Composition Table (RCT), represent the features that will be verified through manual and exploratory testing in qTest, with defects tracked in Jira.

| Module / Feature Group | Feature ID & Description | Testing Objective |
| --- | --- | --- |
| 09 – Expense Claims | 09.01 Create Expense Claim 09.02 Edit Expense Claim 09.03 Submit Expense Claim 09.04 Approve Expense Claim 09.05 Reject Expense Claim 09.06 Process Reimbursement 09.07 View Expense Claim Status 09.08 Delete Expense Claim | Verify that employees can create, edit, submit, approve, reject, and process expense claims. Ensure workflows update financial records accurately and reflect correct reimbursement status. |
| 10 – Bills to Pay | 10.01 Create New Bills 10.02 Edit Bills 10.03 Delete Bills 10.04 Automate Bill Entry 10.05 Create Credit Score 10.06 Set Up Repeating Bills 10.07 View Unpaid Bills 10.08 Approval Workflows | Validate accurate creation, modification, and approval of bills, ensuring automation, repeating bills, and approval workflows function correctly. Confirm that each bill reflects proper accounting entries. |
| 11 – Accounts Payable | 11.01 Create Supplier Record 11.02 Update Supplier Record 11.03 View Supplier Details 11.04 Delete Supplier Record | Ensure supplier record management operates as expected—creating, updating, viewing, and deleting supplier information—and that these updates sync correctly with the ledger and bill modules. |

# Features to be Tested (Swatej Mella)

This section identifies the major functional areas and user-centric features that will be tested during the System Test phase. Testing will focus on verifying data accuracy, business rule validation, workflow correctness, and system integration among all modules. Each feature is prioritized using a risk level of High (H), Medium (M), or Low (L).

| Module | Feature ID & Description | Test Focus / Objective | Risk Level |
| --- | --- | --- | --- |
| Expense Claims (09) | 09.01 Create Expense Claim | Verify users can create new expense claims with valid data input and category selection. | H |
|  | 09.02 Edit Expense Claim | Confirm users can modify existing claims while maintaining data integrity. | M |
|  | 09.03 Submit Expense Claim | Validate the submission workflow, including status transitions and notifications. | H |
|  | 09.04 Approve Expense Claim | Verify that manager approvals correctly update system records and trigger status changes. | H |
|  | 09.05 Reject Expense Claim | Ensure rejected claims record comments and change the claim status appropriately. | M |
|  | 09.06 Process Reimbursement | Test reimbursement processing logic and correct ledger updates. | H |
|  | 09.07 View Expense Claim Status | Validate that users can view the latest claim status in real-time. | L |
|  | 09.08 Delete Expense Claim | Confirm that deletion rules follow business logic and audit constraints. | M |
| Bills to Pay (10) | 10.01 Create New Bills | Validate creation of new supplier bills and correct entry of key financial fields. | H |
|  | 10.02 Edit Bills | Verify editing functionality and data consistency post-update. | M |
|  | 10.03 Delete Bills | Confirm deletion logic, audit trails, and proper update to financial records. | M |
|  | 10.04 Automate Bill Entry | Test automation of bill entry through templates and recurring schedules. | H |
|  | 10.05 Create Credit Score | Verify credit scoring calculations and integration with supplier data. | M |
|  | 10.06 Set Up Repeating Bills | Ensure repeating bills generate accurately based on defined intervals. | M |
|  | 10.07 View Unpaid Bills | Confirm filtering and sorting of unpaid bills are accurate. | L |
|  | 10.08 Approval Workflows | Validate that approval hierarchies and routing rules are functioning correctly. | H |
| Accounts Payable (11) | 11.01 Create Supplier Record | Validate supplier creation and unique supplier ID generation. | H |
|  | 11.02 Update Supplier Record | Verify editing supplier details updates associated bills and claims. | M |
|  | 11.03 View Supplier Details | Ensure supplier profile information displays correctly. | L |
|  | 11.04 Delete Supplier Record | Confirm supplier deletion restrictions and record retention policies. | M |

Additional Testing Considerations:

- End-to-end integration between modules (e.g., expense reimbursements linking to payables).

- Validation of financial reports generated across all modules.

- Error handling, input validation, and data persistence checks.

# Features not to be Tested (Swatej Mella)

This section identifies features and functions that are excluded from the current testing scope, along with the rationale for their exclusion.

| Feature / Area | Reason for Exclusion |
| --- | --- |
| Payroll Integration | Payroll features are out of scope for Team 3’s assigned modules and will be handled by another team. |
| Multi-Currency Transactions | The current release only supports domestic (single-currency) transactions; multi-currency support will be tested in a future iteration. |
| Mobile Application Testing | Testing is limited to the web application interface; mobile compatibility will be tested in a later sprint. |
| Performance & Load Testing | Due to environment and time constraints, this release focuses on functional and system integration testing only. |
| Email Notification Service | Email triggers will be simulated using test data; no live SMTP testing will be conducted. |
| Third-Party API Integrations (e.g., Bank Feeds, Tax APIs) | Integration with external financial APIs will be tested by the integration testing team. |
| Accessibility (WCAG) Compliance Testing | Accessibility testing is outside the defined system testing scope for this project phase. |

# Approach (Swatej Mella)

The System Test Approach defines the overall strategy and methods to verify the functionality and integration of the Xero accounting modules. The testing will be conducted in three structured cycles, each corresponding to one major module, followed by integration and regression testing.

6.1 Testing Levels and Types

- System Testing: Verify all functional and non-functional requirements of Expense Claims, Bills to Pay, and Accounts Payable modules.

- Integration Testing: Validate seamless data flow between modules (e.g., expenses reflected in payables).

- Regression Testing: Conducted after every build or defect fix to ensure existing functionality remains stable.

- Exploratory Testing: Performed after scripted execution to uncover edge cases and user experience issues.

6.2 Testing Techniques

- Manual Functional Testing: Primary testing approach using qTest test cases mapped to user stories.

- Black Box Testing: Validate inputs and outputs without examining internal code.

- Equivalence Partitioning & Boundary Value Analysis: Applied for numeric fields (e.g., expense amounts, bill totals).

- Error Guessing: Based on tester experience to detect potential defects.

- Ad Hoc & Exploratory Testing: To identify unexpected behavior beyond scripted coverage.

6.3 Tools and Configuration

- Test Management Tool: qTest for test case creation, execution tracking, and reporting.

- Defect Tracking Tool: Jira for defect logging, triage, and resolution tracking.

- Configuration Management: GitHub for version control of documents, test scripts, and test data.

- Environment: Xero application deployed on the QA cloud environment with test datasets seeded via API imports.

6.4 Entry and Exit Criteria

Entry Criteria:

- QA environment setup completed.

- All prerequisite modules deployed and stable.

- Approved test cases and test data available in qTest.

Exit Criteria:

- All planned test cases executed.

- 95% pass rate achieved across all modules.

- All critical and high-severity defects resolved or deferred with approval.

- Test Summary Report completed and reviewed by QA Manager.

6.5 Metrics to be Collected

- Total test cases executed vs. passed/failed.

- Defect density (number of defects per module).

- Defect severity distribution.

- Test execution progress vs. planned schedule.

- Test case coverage against requirements.

6.6 Regression Testing Policy

- Regression testing will be prioritized based on defect severity and system impact:

- High-Severity Defects: Full regression of affected module.

- Medium/Low Severity: Targeted regression around impacted features.

- Conducted at the end of each test cycle and before final release.

6.7 Communication and Reporting

- Daily QA sync meetings for progress tracking.

- Weekly summary reports to stakeholders.

- All updates tracked in Jira and qTest for full traceability.

- Change control managed through GitHub versioning.

# Item Pass/Fail Criteria (Kiran Rathod)

### Pass Criteria

A test item will be considered “Passed” if:

- All mandatory test cases for the feature have been executed.

- 95% or more test cases pass successfully for each module (09, 10, 11).

- No Critical or High-severity defects remain unresolved in Jira.

- Any Medium/Low-severity defects are either fixed or formally deferred with stakeholder approval.

- Code coverage reports from development indicate that all corresponding backend logic is executed during testing.

- Integration workflows update the ledger correctly and produce accurate financial records.

### Fail Criteria

A test item will be considered “Failed” if any of the following occur:

- Critical functionality does not work (e.g., claim submission or bill approval blocked).

- More than 5% of executed test cases fail.

- Any Critical or High-severity defects remain unresolved without an approved workaround.

- Workflow failures produce incorrect or missing financial entries.

- Tests cannot be executed due to environment instability or missing components.

A failure at the test-case level may still allow module testing to continue, but a failure at system-workflow level results in retesting or test suspension.

# Suspension Criteria and Resumption Requirements (Kiran Rathod)

### Suspension Criteria

Testing will be suspended if:

- The number of Critical / High-severity defects exceeds 5 unresolved defects per module, impacting core functionality.

- Build deployment is unstable or prevents test execution (e.g., login failure, navigation broken).

- Data flow or backend services required for testing are unavailable.

- Test environment performance prevents accurate validation.

- Ghost errors appear due to unhandled blocking defects, making further testing meaningless.

When suspended, the QA Manager will log a suspension notice in Jira and notify stakeholders.

### Resumption Requirements

Testing will resume when:

- All blocking Critical/High defects are fixed or resolved with approved workarounds.

- QA environment is restored and stable.

- Updated build is deployed and smoke testing passes.

- Test data and workflows are validated for accuracy.

- Regression testing is completed for impacted modules.

After resumption, all impacted tests will be re-executed and logged in qTest, and results added to the System Test Summary Report.

# Test Deliverables (Kiran Rathod)

​​The following artifacts will be delivered as part of this System Test Plan:

### Documents

- System Test Plan (IEEE 829 compliant)

- Test Design Specifications

- Test Case Specifications in qTest

- Test Procedures and Execution Logs

- Test Data Sheets

- Test Incident Reports (defects logged in Jira)

- Daily and Weekly Test Execution Reports

- Test Summary Report at the end of the cycle

### Additional Deliverables

Traceability Matrix (RCT → Test Cases → Defects)

Screenshots and logs for failed test cases

Regression cycle results

Test execution dashboards from qTest

# Testing Tasks (Kiran Rathod)

The following tasks define the workflow required to complete System Testing for Team 3:

| Task | Description | Owner |
| --- | --- | --- |
| Requirement Review | Analyze RCT, roadmap, and user stories | Entire QA Team |
| Test Case Design | Create manual test cases in qTest mapped to user stories | QA Analysts |
| Test Data Preparation | Generate expense, supplier, and bill test records | QA Team |
| Test Environment Setup | Confirm QA environment accessibility, datasets, and accounts | DevOps + QA Lead |
| Test Execution | Execute System, Integration, and Regression tests in qTest | QA Team Members |
| Defect Logging | Log defects with evidence, version, severity, screenshots in Jira | Testers |
| Defect Triage Meetings | Review open defects with dev/stakeholders | QA Manager |
| Re-testing & Regression | Re-run failed tests and regression cycles after fixes | QA Members |
| Reporting | Daily status updates, weekly summary, final Test Summary Report | QA Manager |
| Sign-off | After success criteria met, provide final recommendation to release | QA Manager + Stakeholders |

If a future release includes additional modules (e.g., payroll or mobile), they will be added to a new System Test Plan iteration to avoid scope confusion.

# Environmental Needs (Deepesh Katudia)

The test environment for the Xero Accounting System (Team 3 Modules: Expense Claims, Bills to Pay, and Accounts Payable) will closely replicate the production setup to ensure accurate and reliable testing outcomes.

#### 1. Hardware Requirements

- Servers: Cloud-based QA servers configured to host the Xero web application, database, and API integrations.

- Workstations: Laptops and desktops running Windows 10 or macOS (minimum 8 GB RAM, quad-core CPU) for QA team members.

- Network Infrastructure: Stable internet connectivity (minimum 50 Mbps) to support concurrent test sessions and remote access to the QA environment.

#### 2. Software Requirements

- Application Under Test: Latest stable build of the Xero Accounting System deployed on the QA environment.

- Operating System: Windows 10/11 or macOS (production-aligned).

- Database: PostgreSQL or MySQL database instance preloaded with test data (expense records, supplier accounts, and bill entries).

- Web Browsers: Google Chrome, Mozilla Firefox, and Microsoft Edge (latest versions).

- Version Control: GitHub for maintaining all test artifacts, scripts, and documentation.

- Defect Tracking Tool: Jira for defect logging, triage, and tracking progress.

- Test Management Tool: qTest for maintaining test cases, execution results, and cycle tracking.

- Communication Tools: Microsoft Teams and Slack for daily QA coordination and updates.

#### 3. Test Data Requirements

- Test data will be seeded through API imports and verified before execution.

- Data will include valid and invalid test sets for:

  - Expense claim creation, approval, and rejection workflows.

  - Bill creation, modification, and automation templates.

  - Supplier record management (creation, update, and deletion).

- Sensitive data will be anonymized or dummy-generated to comply with privacy policies.

#### 4. Network and Security Configuration

- Testing will occur in a secured cloud environment with controlled access.

- Firewalls and VPN access will be configured to restrict external interference.

- HTTPS protocol will be enabled for all test connections.

- Role-based access control will be enforced to simulate various user permissions (employee, manager, and accountant roles).

#### 5. Tools and Integrations

- Automation Tools (Future Use): Selenium/Cypress may be integrated for regression cycles.

- Continuous Integration (CI/CD): GitHub Actions for automated build and deployment to the QA environment.

- Monitoring and Logging: Application logs and server logs will be enabled for issue tracing and defect analysis.

#### 6. Special Requirements

- The QA environment must be frozen during active testing to prevent unverified changes.

- Testers will require admin credentials for system configuration verification.

- Backup and restore procedures must be in place to maintain data integrity after every test cycle.

# Responsibilities (Deepesh Katudia)

The following table and descriptions outline the key responsibilities assigned to each member of Team 3 for the testing of the Xero Accounting System modules — Expense Claims, Bills to Pay, and Accounts Payable. Each individual is accountable for specific aspects of the testing process to ensure full coverage, quality assurance, and timely completion of deliverables.

#### Team Roles and Responsibilities

| Role | Name | Primary Responsibilities |
| --- | --- | --- |
| QA Manager | Deepesh Katudia | - Oversee the entire testing process and ensure alignment with the IEEE 829 test plan standards. - Define overall test strategy, risk management, and scope of testing. - Approve test plans, test cases, and final reports. - Ensure all required environments, data, and resources are available. - Resolve scheduling conflicts and coordinate between QA and development teams. - Make final go/no-go decisions for release readiness. - Conduct review meetings and monitor testing progress through Jira and qTest. |
| Software Tester | Kiran Rathod | - Design and execute test cases for assigned modules (Bills to Pay and Expense Claims). - Log and track defects in Jira and ensure proper communication with the development team. - Validate fixes through regression testing. - Report daily progress and contribute to test summary documentation. - Support QA Manager in ensuring all test tasks are executed as per schedule. |
| Software Tester | Swatej Mella | - Execute manual and exploratory testing for Accounts Payable and Bills to Pay modules. - Validate system integration and data consistency between modules. - Assist in identifying features to be tested and not tested based on scope. - Participate in risk identification and regression testing. - Maintain execution logs and contribute to cycle closure reporting in qTest. |
| QA Analyst | Ayush Gehlot | - Analyze requirements and ensure full traceability between RCT items, test cases, and defects. - Prepare and review test documentation for accuracy and completeness. - Validate test coverage for all user stories in Expense Claims and related modules. - Support the QA Manager in defect triage and prioritization meetings. - Ensure compliance with quality assurance standards and reporting metrics. |
| Business Analyst | Parth Desai | - Clarify business and functional requirements with stakeholders. - Review user stories and acceptance criteria for completeness and accuracy. - Provide input on prioritizing test cases and identifying high-risk features. - Support the QA team in aligning test objectives with business workflows. - Review final test summary report and validate that testing outcomes meet business expectations. |

Each team member plays a critical role in the end-to-end testing lifecycle. The QA Manager leads the process, ensuring proper coordination, risk management, and test completion. The Software Testers execute and validate test cases, while the QA Analyst ensures traceability and compliance. The Business Analyst bridges business requirements with technical validation, ensuring that the Xero modules under test align with expected functional outcomes.

# Staffing and Training Needs (Deepesh Katudia)

To ensure effective execution of the testing process for the Xero Accounting System, adequate staffing and targeted training are essential. This section identifies the staffing composition, skill requirements, and training needs necessary to support all testing activities for the Expense Claims, Bills to Pay, and Accounts Payable modules.

#### 1. Staffing Requirements

The testing team is composed of five members, each fulfilling a specific role in the test lifecycle:

| Role | Name | Key Responsibilities |
| --- | --- | --- |
| QA Manager | Deepesh Katudia | Oversees testing operations, defines strategy, manages risk, and approves deliverables. |
| QA Analyst | Ayush Gehlot | Maps requirements to test cases and ensures traceability through qTest and Jira. |
| Software Tester | Kiran Rathod | Executes test cases, logs defects, and performs regression and exploratory testing. |
| Software Tester | Swatej Mella | Validates functionality, integration, and performance of assigned modules. |
| Business Analyst | Parth Desai | Provides business understanding, clarifies requirements, and reviews test results. |

Each team member has been assigned tasks according to their expertise in software quality assurance, functional testing, and accounting domain knowledge.

#### 2. Training Requirements

Training is critical to ensure that all testers are proficient in using the tools, understanding the product, and maintaining consistency throughout the test process.

| Training Area | Description | Target Team Members |
| --- | --- | --- |
| Product Training – Xero Accounting System | Comprehensive training on Xero’s functional modules (Expense Claims, Bills to Pay, Accounts Payable). Covers workflows, data dependencies, and role-based permissions to ensure accurate testing. | All team members |
| Testing Tools Training – Jira and qTest | Training on Jira for defect tracking, workflow management, and triage meetings. qTest training includes test case design, execution, and report generation. | QA Manager, QA Analyst, Testers |
| Version Control – GitHub | Overview of GitHub repository usage for maintaining test artifacts, version control, and change management. | QA Manager |
| Exploratory and Regression Testing Techniques | Hands-on sessions on exploratory testing approaches, regression prioritization, and effective test coverage analysis. | Software Testers |
| Business Process Understanding | Session on accounting workflows, supplier billing, and expense claim lifecycle to ensure accurate validation of financial operations. | Business Analyst, QA Analyst, Testers |
| Automation Readiness (Optional) | Introduction to automation using Selenium/Cypress for future regression cycles. | QA Manager, Software Testers |

#### 3. Training Concerns and Mitigation

- Tool Familiarity: Some team members may have limited prior experience with qTest; a short internal workshop will be conducted by the QA Manager.

- Domain Understanding: Since the modules involve financial transactions, additional sessions will be held on accounting terminologies and ledger synchronization.

- Knowledge Retention: All sessions will include documentation and practice exercises stored in GitHub for later reference.

#### 4. Staffing Considerations

- Staffing levels are sufficient for the planned test cycles; however, additional temporary testers may be onboarded if high-severity defects or re-tests increase workload.

- Each tester will be cross-trained to ensure backup coverage across modules, reducing risks from unavailability.

# Schedule (Parth Desai)

The system test execution for this project will be carried out in three major test   cycles, each focused on one of the core functional modules of the Xero-based financial system: Expense Claims, Bills to Pay, and Accounts Payable.

Cycle 1 – Expense Claims

This cycle will focus on verifying all functionalities related to employee expense submissions, approvals, and reimbursements. The objective is to ensure that users can successfully create, edit, and submit claims, and that managers can review and approve them. This cycle will also validate that all transactions are accurately reflected in the system reports. Cycle 1 is planned for execution during the first two weeks of the testing phase once the application build is deployed and the test data setup is completed.

Cycle 2 – Bills to Pay

The second cycle will concentrate on testing the “Bills to Pay” module. The focus will be to confirm that users can enter, modify, approve, and process supplier bills correctly. Special attention will be given to validating that all calculations related to taxes, account codes, and payment statuses are accurate. This cycle will commence after the successful completion and stabilization of the Expense Claims module testing.

Cycle 3 – Accounts Payable

The final test cycle will focus on the “Accounts Payable” module, which integrates with both Expense Claims and Bills to Pay. The objective is to validate the end-to-end flow of financial data, ensuring that all payable entries are properly recorded, reconciled, and reflected in the system’s reporting and ledger. Integration and regression testing will be conducted in this phase to ensure overall stability of the system.

The overall testing phase is expected to span approximately eight weeks, including time for test planning, environment setup, defect retesting, and final reporting. Regression testing will be performed after the completion of all three cycles to confirm that previously tested functionalities remain unaffected by any fixes or updates. A final Test Summary Report will be prepared and submitted for stakeholder review and approval at the conclusion of the testing phase.

# Risks and Contingencies (Parth Desai)

Several potential risks may affect the progress and outcome of the system testing process. Limited testing resources or unexpected unavailability of QA team members could cause delays in executing planned test cases. To mitigate this, the testing schedule will remain flexible, allowing workload redistribution among available team members and prioritization of critical functionalities.

Another potential risk involves delays in module delivery or test environment setup, which could postpone the start of testing activities. To address this, close coordination with the development and deployment teams will be maintained to ensure timely availability of all required components.

Additionally, a large number of software defects or unstable builds could extend the defect resolution and retesting period. In such cases, testing efforts will be focused first on high-severity issues, while low-priority defects will be tracked and addressed in subsequent builds.

Scope changes during the testing phase also pose a potential risk. Any modification to the system requirements or test objectives may lead to additional work or re-testing. To minimize this impact, all change requests will be carefully reviewed by the project manager and QA lead before approval.

Finally, inadequate collaboration or communication among team members could negatively affect progress and defect resolution. Regular team meetings, clear communication channels, and continuous progress monitoring will be established to maintain alignment and ensure smooth execution of the test plan.